# NovaStars Playable Demo Production Plan

## Version 1.0 — Production Bible

Status: Approved for Demo Production
Applies to: Playable Demo v0.1 (Lesson Zero – Superstar Hello Mission)

# 1. Mission Statement

## Vision

NovaStars is not a learning application.

NovaStars is an adventure game where children accidentally learn life skills through emotionally engaging stories, meaningful interactions, and real-world challenges.

The purpose of Playable Demo v0.1 is not to demonstrate every planned feature of NovaStars.

Its purpose is to demonstrate the core experience:

A child completes one magical adventure, learns one meaningful life skill, and wants to play another mission.

# 2. Production Objectives

The demo must prove five hypotheses.

### Product Hypothesis

Children enjoy learning life skills through narrative gameplay.

### Learning Hypothesis

Children understand why greeting others matters through experience rather than explanation.

### Behaviour Hypothesis

Children want to try greeting someone in real life after finishing the lesson.

### Emotional Hypothesis

Children leave the lesson feeling:

- Proud

- Curious

- Capable

### Business Hypothesis

Parents and teachers immediately understand why NovaStars is different from traditional educational apps.

# 3. Demo Scope (Frozen)

## Included

Splash

↓

FTUE

↓

Home Base

↓

World Map

↓

Mission Intro

↓

Lesson Zero

↓

Greeting Journey

↓

Hero Super Challenge

↓

Hero Journal

↓

Celebration

↓

Return Home

## Explicitly Excluded

The following are frozen until after internal playtesting:

- Lesson 2+

- Additional Islands

- Multiplayer

- Parent Portal

- Teacher Portal

- CMS

- AI Tutor

- Analytics Dashboard

- Cloud Sync Enhancements

- Store

- Marketplace

- Social Features

Feature expansion is prohibited.

Quality improvement is the only priority.

# 4. Production Philosophy

The project has now entered Production Mode.

The objective is no longer:

"Build more."

The objective is:

"Build better."

Every engineering decision must answer one question:

Will this improve the child's experience?

If not, it is deferred.

# 5. Production Quality Gates

## Gate 1 — Engineering Ready

Requirements:

- Stable architecture

- Stable navigation

- Stable Lesson Runner

- Stable save/resume

- No critical crashes

- Mobile compatibility

- Tablet compatibility

Outcome:

Engineering Ready

## Gate 2 — Experience Ready

Requirements:

- No placeholder UI

- No browser/system dialogs

- Smooth transitions

- Clear navigation

- Child never feels lost

- Consistent visual language

- Responsive interactions

Outcome:

Experience Ready

## Gate 3 — Learning Ready

Requirements:

Every lesson follows the NovaStars learning model:

Experience

↓

Reflection

↓

Meaning

↓

Transfer

↓

Future Intention

Outcome:

Learning Ready

## Gate 4 — Playtest Ready

Requirements:

A child aged 6–11 can complete the lesson independently.

Parents understand the educational purpose.

Teachers understand the competency objective.

Outcome:

Internal Playtest Build Approved

# 6. Demo Readiness Criteria

## Technical Readiness

Must pass:

- Stable FPS

- Stable state

- No blocking bugs

- Smooth loading

- Mobile ready

## Experience Readiness

The child:

- understands what to do

- never feels confused

- never needs adult guidance

- voluntarily continues playing

## Learning Readiness

The lesson successfully demonstrates:

- Competency acquisition

- Reflection

- Meaning-making

- Skill transfer

- Real-world intention

## Emotional Readiness

The lesson creates the following emotional journey:

Curious

↓

Comfortable

↓

Excited

↓

Focused

↓

Confident

↓

Proud

↓

Inspired

# 7. Demo Production Backlog

## P0 — Critical

Must be completed before any child playtesting.

Examples:

- Replace browser alert()

- Fix mobile drag & drop

- Complete multi-question engine

- Remove placeholders

- Fix blocking bugs

Failure to complete P0 invalidates playtesting.

## P1 — Polish

Examples:

- Character expressions

- Better animations

- Better transitions

- Better sounds

- Improved mission intro

- Improved Hero Journal

## P2 — Enhancement

Examples:

- Ambient effects

- Richer particles

- Badge collection improvements

- Additional audio layers

# 8. Experience Timeline

| Time | Target Experience |
| --- | --- |
| 0–10 s | First interaction |
| 10–20 s | First delight |
| 20–60 s | First mission |
| 1–5 min | Story & interaction |
| 5–8 min | Competency mastery |
| 8–10 min | Hero Challenge |
| 10–12 min | Reflection |
| 12–15 min | Celebration & return |

No period longer than 45 seconds should pass without meaningful interaction or emotional reward.

# 9. Creative & Experience Standards

The demo will be evaluated across eleven dimensions.

| Dimension | Target |
| --- | --- |
| Wonder | 9+/10 |
| Magic | 9+/10 |
| Emotional Curve | 9+/10 |
| Pacing | 9+/10 |
| Cognitive Load | 9+/10 |
| Character Appeal | 9+/10 |
| Replayability | 9+/10 |
| Memorability | 9+/10 |
| Delight Frequency | 9+/10 |
| Flow State | 9+/10 |
| Behaviour Change Potential | 9+/10 |

# 10. Specialized Reviews

Every demo must pass:

## Pixar Story Check

- Is the protagonist relatable?

- Does the mentor guide rather than lecture?

- Does the story create emotional growth?

- Is there surprise?

- Is there payoff?

- Would a child retell this story?

## Nintendo Game Feel Check

- Every button feels alive.

- Every interaction feels rewarding.

- Every animation has purpose.

- Every sound reinforces emotion.

- Nothing feels like software.

## Learning Experience Check

Validate:

Experience

↓

Reflection

↓

Meaning

↓

Transfer

↓

Future Intention

## Competency Audit

For every lesson evaluate:

Knowledge

↓

Skill

↓

Confidence

↓

Habit

↓

Transfer

## Behaviour Change Audit

Would the child:

- smile first?

- greet classmates?

- greet teachers?

- greet new friends?

- feel more confident?

- try the skill tomorrow?

## Character Relationship Audit

Evaluate:

- Does the child love Su?

- Does the child trust Sao Nova?

- Does the child feel attached to Kem?

- Does the child want to continue their adventure?

## Memory Audit

24 hours later:

What does the child remember?

- Characters

- Story

- Three-step greeting

- Badge

- Core message

## Replayability Audit

Why would the child replay?

- More stars?

- Better ending?

- Different dialogue?

- Help Su?

- Unlock rewards?

# 11. Playtest Success Metrics

## Child

- ≥90% finish Lesson Zero

- ≥80% replay voluntarily

- ≥80% remember the 3-step greeting

- ≥70% request another mission

## Parent

- Understands educational value

- Trusts the product

- Wants the child to continue

## Teacher

- Understands competency objective

- Believes the lesson can transfer to classroom behaviour

# 12. Definition of Done

Playable Demo v0.1 is complete only if:

### Technical

- Stable

- Responsive

- No critical defects

### Product

- Complete end-to-end journey

- No placeholders

- No dead ends

### Learning

- Competency delivered

- Reflection completed

- Transfer initiated

### Experience

- At least one genuine “wow” moment

- Child smiles during play

- Child asks to continue

### Behaviour

The child wants to try greeting someone in real life.

# 13. Internal Validation Gate (IVG-01)

Before Lesson 2 development begins:

Conduct internal playtesting with 10–20 children.

Collect:

- Completion rate

- Replay rate

- Delight observations

- Parent feedback

- Teacher feedback

- Behaviour intention

- Observed real-world transfer

Only after IVG-01 passes may the project scale to additional competencies.

# 14. Production Deliverables

The following assets must exist before Demo Freeze:

- Playable Demo Build

- Demo QA Report

- Experience Readiness Report

- Creative & Learning Experience Audit

- Demo Review Portal

- Playtest Moderator Guide

- Child Observation Sheet

- Parent Interview Guide

- Teacher Interview Guide

- Bug Tracker

- Demo Changelog

- Freeze Report

# 15. Production Decision Matrix

| Decision | Criteria |
| --- | --- |
| A. Ready for Internal Playtesting | All P0 issues resolved, Quality Gates 1–4 passed, Definition of Done satisfied. |
| B. Needs One More Polish Pass | Core experience is complete, but remaining P0/P1 issues still affect immersion, usability, or learning. |
| C. Not Ready | Critical technical, interaction, or learning issues prevent meaningful evaluation with children. |

# 16. North Star Success Statement

NovaStars Playable Demo v0.1 will be considered successful not because it contains many features, but because it creates one unforgettable learning adventure.

The demo succeeds when a child:

- Plays without adult guidance.

- Enjoys the experience from beginning to end.

- Understands why the life skill matters.

- Wants to try it in real life.

- Finishes the lesson and immediately asks:

"Can I play another mission?"